Anava — NeuroWellness

Patient Data Erasure

End-to-End Workflow & Implementation Plan

DPDP Act 2023 • GDPR readiness • HIPAA alignment

| Attribute | Value |
| --- | --- |
| Document | Anava Patient Data Erasure — Workflow & Implementation Plan |
| Version | v1.0 — Final plan, pending sign-off on the decisions in Section 11 |
| Date | 28 September 2026 |
| Branch analysed | device_session_newflow (HEAD e4c786e) |
| Database analysed | Anava_App_v1 on RDS (ap-south-1) — live catalog introspection, 28 Sep 2026, schema only (no patient rows read) |
| Implements | Account Closure, Data Retention & Regulatory Compliance Policy v1.0 — Sections 3.5, 6, 7, 11, 12 |
| Builds on | Closure Schema Change Requirements v1 (items 4.1, 4.2, 4.5, 4.9); Master Database Architecture v3.0 (B.5, Part H, N-4); Data Capture Audit 2026-09-21 (DC-14) |
| Audience | Backend team, founder, grievance officer, external legal counsel (Sections 1, 2, 5 and 11 are written for non-engineers) |
| Dev-order rule | Doc → Schema → Code. This document is the Doc step. No migration or code change is made until the decisions in Section 11 are signed off. |

Contents

1. Executive Summary	4

2. Scope, Sources and Method	5

2.1 In scope	5

2.2 Out of scope (named on purpose, not dropped)	5

2.3 Sources analysed	5

3. Current State	6

3.1 What exists	6

3.2 Patient data footprint (live)	6

3.3 Defects in the existing worker (must fix before enabling)	6

3.4 Conflicts between documents, and how this plan resolves them	7

4. The Erasure Workflow	9

4.1 Phase A — Intake	9

4.2 Phase B — Verification	10

4.3 Phase C — Cooling-off and pre-checks	10

4.4 Phase D — Lock (end of cooling-off)	10

4.5 Phase E — Classification	10

4.6 Phase F — Bucket-1 deletion	11

4.7 Phase G — Written response (within 30 days)	11

4.8 Phase H — Retention hold	11

4.9 Phase I — Final purge and anonymisation (at T_final)	11

4.10 Phase J — Evidence expiry	11

4.11 Status machine	12

4.12 Timeline example	12

4.13 Edge cases	12

5. Data Classification Matrix	14

5.1 Identity and access	14

5.2 Operational — Bucket 1	14

5.3 Clinical — Bucket 2, clock C (deleted at T_final)	14

5.4 Financial — Bucket 2, clock F (deleted at T_final)	15

5.5 Evidence — Bucket 3, clock E	15

5.6 Outside the database	15

6. Anonymisation Specification	16

6.1 core.profiles	16

6.2 core.patients	16

6.3 Logs and payloads	16

7. Schema Changes	17

7.1 SQL/v1/97_erasure_workflow.sql	17

7.2 SQL/v1/98_erasure_access_lock_rls.sql	17

7.3 SQL/v1/99_retention_worker_role.sql	18

7.4 Deliberately not added	18

8. Backend Implementation	19

8.1 Files	19

8.2 API	19

8.3 Worker jobs (daily, 02:00 IST, EventBridge → ECS RunTask `python -m app.workers.retention_purge --once`)	20

8.4 Final-purge delete order (FK RESTRICT)	20

9. Implementation Phases	22

10. Testing and Go-Live	23

10.1 Automated tests	23

10.2 SQL verification queries (post-run)	23

10.3 Go-live gates	23

11. Decisions Required	24

12. Risks	25

Appendix A — Live Foreign Keys into profiles / patients (patient-subject columns)	26

Appendix B — Response Letter Template	27

Appendix C — Glossary	28

# 1. Executive Summary

A patient has a legal right (DPDP Act 2023, and GDPR once Anava operates in the EU) to ask for their personal data to be erased. Medical-record and tax law also force Anava to keep some of that same data for years. The erasure workflow is the process that reconciles the two: delete what has no legal reason to exist, lock away what must be kept, tell the patient exactly which is which, and finish the job automatically when the retention clock runs out.

### Where we are today

- Schema: mostly built. compliance.erasure_requests, compliance.erasure_request_items, the retention/closure columns on core.patients and the anonymisation marker on core.profiles exist in the live database (SQL/v1 files 20–24) with RLS enabled.

- Workflow: not built. There is no API route to create a request, no identity verification, no response to the patient, no access lock, and no Cognito/S3 cleanup.

- Worker: partially built, never run, and unsafe to switch on as-is. app/workers/retention_purge.py has classification, a delete step and a profile-anonymisation step, but it is not scheduled (Data Capture Audit DC-14) and this analysis found 19 defects in it (Section 3.3) — the most serious being that its own anonymisation UPDATE copies the patient's name, phone and email into audit_logs for 10 years, and that it only knows about ~15 of the ~50 tables that hold patient data.

### What this plan delivers

- A ten-phase workflow (Section 4) from request intake to final evidence expiry, with a status machine, timeline and edge cases.

- A table-by-table classification of all ~50 patient-linked tables, S3 objects, Cognito, Redis, logs and backups, taken from the live database rather than the stale ERD (Section 5).

- A field-level anonymisation specification for profiles and patients that respects the live NOT NULL/UNIQUE constraints (Section 6).

- The exact schema changes (three SQL files, no new tables) and the backend changes (one new module, refactored worker, two integration helpers) (Sections 7–8).

- A phased build order, test plan and go-live gates (Sections 9–10), and 14 decisions that need founder/legal sign-off, each with a recommendation (Section 11).

The five rules this plan never breaks

1. Closure is not erasure; an erasure request is not a bulk delete. It triggers a classification pass (Policy §1, §3.5).

2. Legal retention overrides erasure. Clinical records 7 years, financial 8 years, compliance evidence 10 years — subject to legal confirmation (Policy §6).

3. Identity is anonymised only after the latest linked retention window clears, never the earliest (Policy §7.2).

4. Anonymisation must be real: random values, no mapping table, and no copy of the old values left in audit logs, notifications or event payloads (Master Arch H.5).

5. Every action is provable: a manifest with a SHA-256 hash per request, activity-log entries per deletion, and a written response within 30 days.

### Effort and timing

Roughly 15–18 developer-days across six build phases, after decisions are signed off. Because no real patient reaches the end of a 7/8-year retention window before ~2033, the intake → lock → Bucket-1 deletion → response part of the workflow is what must be live for DPDP enforcement (13 May 2027). The final-purge job is built and tested now but runs in dry-run mode until legal counsel confirms the retention periods. The one exception is a patient who never had any clinical contact (registration only) — their erasure completes fully within 30 days (decision D-6).

# 2. Scope, Sources and Method

## 2.1 In scope

- Patient-initiated (or guardian-initiated) erasure requests: intake, verification, cooling-off, account lock, classification, deletion, written response, retention hold, final purge and anonymisation, evidence expiry.

- Every storage location holding patient personal data: RDS (core, compliance, ops schemas), S3, Cognito, Redis, CloudWatch, RDS backups and manual snapshots.

- The general retention sweep (patients who never file a request but whose retention windows have lapsed) — it shares the same final-purge engine.

## 2.2 Out of scope (named on purpose, not dropped)

- Data portability export (Policy §3.6) — separate workstream; this plan only recommends offering it before erasure (D-14).

- Staff erasure — staff identity is never anonymised; clinical contributions stay attributed (Policy §1, Master H.2.1).

- Deceased patients / nominees — DPDP nominee has no schema representation (Master N-4.6). Handled manually by the grievance officer until designed.

- De-identified analytics ETL (Policy §8) — no consumer yet. Note: any analytics derivative must be produced before T_final, never from locked (Bucket 2) data (Master H.6).

## 2.3 Sources analysed

| Source | What it contributed |
| --- | --- |
| Anava_Closure_Data_Compliance_Policy_v1.0.docx | Governing rules: §3.5 erasure flow, §6 retention schedule, §7 buckets, anonymisation, backups; §11 grievance officer; §12 table mapping |
| Anava_Closure_Schema_Change_Requirements_v1.docx | Schema items 4.1 (erasure tables), 4.2 (retention columns), 4.5 (worker), 4.9 (grievance officer, responded_by) |
| Anava_Master_Database_Architecture_v3_0.docx | B.5 retention clocks, ledger, legal hold, deletion certificates; Part H bucket assignment table-by-table, pseudonymisation correction, backup lag, evidence storage; N-4 open questions |
| Anava_Layered_DB_Architecture_v1.docx | Role model (anava_app, anava_compliance), archive schema, legal-sign-off gate |
| DATA_CAPTURE_AUDIT_2026-09-21.md / Data_Capture_Verification_Plan_v1.md | DC-14 (pipeline never runs, clocks NULL 13/13, incomplete anonymisation), T47/T48 tests |
| SQL/v1 files 07, 14, 20–24, 28–29, 56, 58, 66–67, 82, 88, 94 + NOTES.md | DDL of compliance tables, RLS, grants, audit trigger function, payment_logs survival rule, phone uniqueness |
| backend/app/workers/retention_purge.py, core/cognito.py, core/auth_session.py, integrations/s3.py, core/events.py, main.py | Existing implementation and reusable helpers |
| Live RDS catalog (28 Sep 2026) | 115 tables, 120+ foreign keys into profiles/patients, 38 audit triggers and their enabled state, unique/NOT NULL constraints on identity columns |

Why the live catalog, not the ERD

SQL/v1/erd.dbml was last updated 11 Aug 2026 and is missing roughly 30 tables added since (all device_session_* tables, protocol_* prescription tables, payment_logs, prescribed_medicines, disease_composite_scores, tvns_session_settings, …). Every table named in this plan was confirmed against the running database.

# 3. Current State

## 3.1 What exists

| Component | State | Evidence |
| --- | --- | --- |
| compliance.erasure_requests + erasure_request_items | Built, live, RLS + FORCE RLS | SQL 20, 22, 23, 24 |
| patients: legal_hold, closure_type/reason, closed_at, rejoin_deadline, portal_access_mode, last_clinical_contact_at, retention_basis_cleared_at | Built; never populated (NULL for all patients) | SQL 21; DC-14 |
| profiles: is_anonymized, anonymized_at | Built; unused | SQL 21 |
| Grievance-officer role | Exists only inside RLS policies; not in app code, not provisioned | SQL 23; grep of backend/app: 0 hits |
| Erasure API routes | Not built | No router references erasure_requests |
| Retention/erasure worker | Partially built; never scheduled (only partition maintenance runs from main.py lifespan) | retention_purge.py; main.py:99 |
| Cognito helpers | admin_sign_out (global sign-out) and delete_user (abandoned signups only) exist; no AdminDisableUser | core/cognito.py:170, :345 |
| S3 delete | Deletes the current version only — not all versions / delete markers | integrations/s3.py:134 |
| Audit trigger | Enabled on 38 tables incl. profiles, patients, consent_records; disabled on anamnesis_assessments | Live pg_trigger |
| activity_logs writer | core/events.py emit_event (sole writer) | SQL 89 |
| data_portability_requests | Table only | SQL 20 |

## 3.2 Patient data footprint (live)

The live database has over 120 foreign keys pointing at `core.profiles` or `core.patients`, almost all ON DELETE RESTRICT. That is deliberate (never cascade on clinical/legal data) and it means two things for erasure: a patient's profiles row can never be deleted while evidence references it — so it is anonymised in place and kept as a tombstone — and clinical rows must be deleted children-first in a fixed order (Section 8.4).

Personal data also lives outside the obvious columns: free-text notes (device_session_notes.note_text, doctor_session_notes.note_content, appointments.notes, adverse-event descriptions, …), JSON payloads (audit_logs.old_data/new_data, activity_logs.metadata, notifications.metadata, ops.outbox_events.payload, device_session_events.payload), S3 objects (EEG raw + report, medical-history files, session media, consent PDFs, profile photo), Cognito, and Redis tokens.

## 3.3 Defects in the existing worker (must fix before enabling)

| # | Defect | Consequence |
| --- | --- | --- |
| F-1 | Not scheduled anywhere | Nothing is ever classified, deleted or anonymised (DC-14) |
| F-2 | No intake route | Requests can only be created by hand-written SQL |
| F-3 | Classifies every received request immediately — no identity verification | A forged or mistaken request would lock and classify a real patient |
| F-4 | delete_now items only execute when created_at < now() − 30 days | Bucket-1 deletion lands after the 30-day DPDP response deadline, by construction |
| F-5 | Sets status completed and responded_at = now() without generating or sending any response | Records claim a response was sent that never was; response_summary always NULL |
| F-6 | retain_locked items are never revisited | Clinical/financial rows are never deleted after their windows; retention_expires_at is written but unused |
| F-7 | Anonymisation covers only first/last name, email, phone, address, photo key | Leaves dob, city, state, pincode, country, cognito_sub, and every identity field on patients (government_id, guardian_*, emergency_contact_*, insurance_*, mrn …) |
| F-8 | The anonymisation UPDATE fires fn_audit_trigger | The full pre-anonymisation row (name, phone, email) is copied into audit_logs.old_data and kept 10 years — anonymisation defeats itself |
| F-9 | Pseudonym = ANON- + first 12 chars of the profile UUID | Deterministic pseudonymisation, not anonymisation (Master H.5 requires random values) |
| F-10 | Clinical clock = max(appointment_date) over all appointments | Cancelled, no-show and future-booked appointments push the clock forward; ignores notes, PRS, anamnesis, prescriptions |
| F-11 | Ignores the consent/evidence clock; financial clock uses payments via appointment only | Store orders and consent records never considered |
| F-12 | DATA_CATEGORIES lists ~15 tables | ~30 patient-linked tables missing (device-session children, prescribed_medicines, disease_composite_scores, payment_logs, transfers, assignments, S3 objects, logs) |
| F-13 | Photo key set to NULL but the S3 object is not deleted | The photo remains in S3 indefinitely with no reference to find it |
| F-14 | Runs row-level purges with the postgres migration credential | RLS-bypassing, DDL-capable credential in a runtime job — contradicts the project rule to keep it out of runtime |
| F-15 | No activity_logs entries, no manifest, no counts | Cannot prove to a regulator what was deleted and when (Policy §7.2) |
| F-16 | legal_hold only checked in the anonymisation sweep; no reason/owner recorded | Held data could be classified/deleted; hold has no documented basis |
| F-17 | Cognito AdminDeleteUser not called (only logged); no AdminDisableUser at request time | Erased patients can keep logging in |
| F-18 | No access lock | Every staff role still sees the locked (Bucket 2) data — the classification is decorative (Master N-4.1) |
| F-19 | Anonymisation sweep recomputes clocks for every patient on every run, one patient at a time | Fine at today's volume; ceiling at ~10k patients (move to set-based SQL then) |

## 3.4 Conflicts between documents, and how this plan resolves them

| # | Conflict | Resolution in this plan |
| --- | --- | --- |
| C-1 | Policy §6.1/§12 says clinical records are hard-deleted after 7 years; Policy §7.2 and the device_sessions table comment say clinical rows stay, linked to the anonymised profile, "never hard-delete". | Hard-delete clinical and financial rows at T_final; keep only the anonymised tombstone + Bucket 3 evidence. Rich clinical history + birth year + clinic is re-identifiable, and free-text notes contain names. Decision D-1. |
| C-2 | Policy §7.2: anonymise when the latest of clinical/financial windows clears. Master H.3: effectively the 10-year consent clock. | Anonymise at T_final = max(clinical, financial). Consent evidence keeps its own identity (signed PDF) until its own 10-year expiry, then is deleted. D-2. |
| C-3 | Master B.5.2 calls a retention_ledger table "load-bearing"; it was never built. | Not needed for erasure: a patient has three clocks (clinical, financial, evidence), stored as maintained columns on patients; per-request detail lives in erasure_request_items. Add the ledger if staff/clinic-level or date-range purges are ever required. |
| C-4 | Master B.5.6 proposes a legal_holds table; live schema has boolean patients.legal_hold. | Keep the boolean, add legal_hold_reason. Who/when is already captured by the audit trigger on patients. |
| C-5 | Master B.5.5 proposes deletion_certificates and retention_events tables. | Fold into erasure_requests.manifest (jsonb) + manifest_sha256, and activity_logs events. No new tables. |
| C-6 | Policy: Bucket 3 (audit/activity logs) is never modified. Reality: audit_logs rows contain full copies of PII and clinical free text. | At T_final, redact content keys in the subject's audit/activity rows; keep table, operation, record id, actor and timestamp as proof of processing. D-3. |
| C-7 | appointment_audit_logs: Policy §6.1 says 7-year clinical; Master N-4.3 says structurally a 10-year audit log. | Treat with its appointments (clinical, deleted at T_final — it has an FK to appointments). D-12. |
| C-8 | Policy §12 names retired tables: treatment_plans, treatment_sessions, treatment_cycles, patient_disease_selection. | Replaced by protocol_instances / protocol_plan / device_sessions (SQL 58, 70). Section 5 uses live tables only. |
| C-9 | Policy §12 says patients.is_active; schema-req 4.12 says it doesn't exist. | Live schema has profiles.is_active (used for login blocking). Plan uses profiles.is_active + patients.closed_at. |
| C-10 | Layered DB doc: compliance tables not to be built before legal sign-off. They were built (SQL 20–24). | Tables stay. The gate moves to the destructive jobs: nothing deletes live data until sign-off (Section 10). |
| C-11 | Schema-req 4.9 wants erasure_requests.responded_by; DDL omitted it. | Added in SQL 97. |
| C-12 | Guardian: consent_records.guardian_id is an FK to profiles, but guardians are stored as free text on patients (guardian_name/contact, SQL 28–29) and usually have no profile. | Erasure requests record requester_relationship + requester_name; a staff member files guardian requests and the grievance officer verifies. |
| C-13 | Data Capture Audit DC-03 said audit triggers were disabled. | Live today: enabled on 38 tables, disabled only on anamnesis_assessments. F-8 therefore applies now. |

# 4. The Erasure Workflow

Ten phases. Phases A–G happen within the 30-day DPDP window. Phases H–J run years later and are fully automatic.

| Phase | What happens | Who / what | When |
| --- | --- | --- | --- |
| A. Intake | Request created (app, reception, or email to grievance officer) | Patient / receptionist / grievance officer | Day 0 |
| B. Verification | Identity confirmed; guardian authority confirmed for minors | System (app re-auth) or grievance officer | Day 0–3 |
| C. Cooling-off + pre-checks | Patient may withdraw; open appointments, protocols, payments listed | System | Day 0–7 (D-4) |
| D. Lock | Account closed, logins revoked, staff access locked, future appointments cancelled | Worker | Day 7 |
| E. Classification | Every data category sorted into Bucket 1/2/3 with legal basis and expiry | Worker | Day 7 |
| F. Bucket-1 deletion | No-basis data hard-deleted from RDS, S3, Redis | Worker | Day 7–8 |
| G. Response | Letter generated, approved by grievance officer, sent | Worker + grievance officer | By Day 30 |
| H. Retention hold | Bucket-2 data kept, access-locked, untouched | — | Until T_final |
| I. Final purge | Clinical + financial rows and files deleted; identity anonymised; Cognito user deleted; logs redacted | Worker | T_final (≈7–8 years) |
| J. Evidence expiry | Consent records, erasure records deleted after 10 years | Worker | Event + 10 years |

## 4.1 Phase A — Intake

Three channels, one table. Every request creates one compliance.erasure_requests row and one activity_logs event (erasure.requested).

| Channel | Who files | Initial status | Notes |
| --- | --- | --- | --- |
| Patient app | Adult patient, logged in | verified (re-auth counts as verification) | Password re-entered in the request call. Blocked for minors → must use reception. |
| Reception / clinic admin | Staff on behalf of patient or guardian, in person | received | Staff records ID document seen. Grievance officer must verify — no single staff member can trigger an erasure. |
| Email / letter to grievance officer | Anyone | received | Officer creates the row from the admin screen and verifies out-of-band. |

Rules at intake:

- One open request per patient (partial unique index). A second request returns HTTP 409 with the existing request id.

- response_due_at = received_at + 30 days (already the column default).

- The patient is shown, before confirming, a plain-language explanation: what will be deleted now, what the law requires us to keep and for how long, that the account will be closed permanently, and that backups take a further 35 days to age out.

- Offer a data portability export before submitting (D-14). Not a blocker.

## 4.2 Phase B — Verification

- App channel: the request call carries the patient's password; the service re-authenticates with Cognito (initiate_auth). requester_verification_method = app_password_reauth.

- Staff/email channel: the grievance officer calls POST …/verify with method (in_person_id, video_call, registered_email_confirmation) and notes. Failure → rejected with reason; patient told why.

- Minor (age < 18 from `profiles.dob`): requester must be the guardian recorded on the patient (patients.guardian_name/guardian_contact); relationship stored as guardian. Once the patient turns 18 only the patient may request (Policy §3.4).

## 4.3 Phase C — Cooling-off and pre-checks

Seven days (D-4) during which the patient can withdraw (withdrawn). Nothing is deleted. At verification the system:

- Sets portal_access_mode = read_only (can view, cannot book or take assessments).

- Lists open items for the grievance officer and patient: upcoming appointments, open protocol instances (there can be several in parallel — SQL 90), unpaid or prepaid balances.

- Treatment in progress does not block erasure — the request itself is a request to leave (D-5). Money is the only open question: prepaid unused sessions and pending payments need a founder decision (D-10).

## 4.4 Phase D — Lock (end of cooling-off)

One transaction per patient, then external calls:

- patients: closure_type = erasure, closure_reason = request id, closed_at = now(), rejoin_deadline = NULL, portal_access_mode = disabled, data_access_locked_at = now().

- profiles: is_active = false, deleted_at = now(). (profiles.is_active is what the auth layer already checks on every request.)

- Future appointments (status not completed/cancelled/no_show) → cancelled with reason patient_erasure; open protocol instances closed; doctor-patient assignment ended.

- After commit: Cognito AdminDisableUser + global sign-out (sign_out_profile), Redis access-token revocation.

- activity_logs erasure.locked.

From this moment the restrictive RLS policy (Section 7.2) hides the patient from every role except super_admin and grievance_officer. This is what makes Bucket 2 genuinely "access-locked" (Master N-4.1).

## 4.5 Phase E — Classification

The worker walks the category registry (Section 5) for the patient and writes one erasure_request_items row per category that holds data: bucket, legal basis, row count, S3 object count, and retention_expires_at computed from the category's clock. Nothing is deleted in this step. Status → classified.

Clocks (stored on patients, recomputed at classification and by the daily sweep):

| Clock | Anchor | Period | Computed as |
| --- | --- | --- | --- |
| Clinical | Last clinical contact | 7 years | max over completed appointments, completed device sessions, doctor notes, submitted anamnesis, completed PRS instances, prescriptions — NOT cancelled/no-show/future appointments (fixes F-10) |
| Financial | Last transaction | 8 years | max(payments.paid_at, store_orders paid date) — stored in new patients.last_financial_at |
| T_final | — | — | max(clinical + 7y, financial + 8y) → patients.retention_basis_cleared_at. NULL clinical and financial → T_final = now (D-6) |
| Evidence | Each consent / request | 10 years | max(signed_at + 10y, T_final) per consent record; request received_at + 10y |

## 4.6 Phase F — Bucket-1 deletion

Runs in the same worker pass right after classification (fixes F-4). Hard-deletes: notifications, processed outbox events referencing the patient, emergency-contact and government-ID fields, profile photo (all S3 versions), draft/abandoned assessments with no clinical reliance, Redis entries. Each item gets deleted_at; each S3 object deletion is written to activity_logs with key, bucket, reason and actor system (Policy §7.2).

If the patient has no Bucket-2 data at all (never had clinical contact or payment), the worker runs the full final purge (Phase I) immediately — there is no legal basis to keep anything but the evidence records.

## 4.7 Phase G — Written response (within 30 days)

The worker drafts the response from the request's items: what was deleted (with dates), what is retained, the legal basis for each, the projected deletion date, the backup-lag disclosure, and grievance-officer contact details (template in Appendix B). It is rendered to PDF, stored at compliance/erasure/<request_id>/response.pdf in S3, and queued for the grievance officer, who reviews and sends it (responded_by, responded_at). Delivery: email to the registered address, plus a printed copy through reception when email is unavailable (D-9). Status → partially_completed (data retained) or completed (nothing retained).

SLA monitor: in-app notifications to the grievance officer and super_admin at day 20 and day 25; overdue requests flagged on the officer queue.

## 4.8 Phase H — Retention hold

Bucket-2 data sits untouched and invisible to operational staff. Legal hold (patients.legal_hold = true with a reason) freezes T_final indefinitely; the worker logs erasure.skipped_legal_hold every run it would otherwise have acted, so "we deliberately did not act" is distinguishable from "nothing happened".

## 4.9 Phase I — Final purge and anonymisation (at T_final)

One database transaction per patient, children-first (order in Section 8.4). Collect S3 keys and every deleted row's primary key via DELETE … RETURNING, redact the matching audit/activity log rows, anonymise patients and profiles (Section 6), redact the audit rows that anonymisation itself just wrote (fixes F-8), write the manifest and its SHA-256, commit. Then delete S3 objects (all versions) and the Cognito user; failures are retried from the manifest on the next run. Status → completed, activity_logs erasure.completed.

## 4.10 Phase J — Evidence expiry

- Consent records + consent PDFs: deleted at their evidence clock.

- erasure_requests + items + response PDF: deleted at received_at + 10 years.

- audit_logs / activity_logs: already handled by the existing monthly partition drop at 10 years.

- The anonymised profiles/patients tombstone remains permanently as an FK anchor with no personal data.

## 4.11 Status machine

| From | To | Trigger |
| --- | --- | --- |
| — | received | Staff/officer intake |
| — | verified | Patient app intake (re-auth passed) |
| received | verified | Grievance officer verifies |
| received | rejected | Verification failed / duplicate / not the data principal |
| received, verified | withdrawn | Patient withdraws before cooling_off_until |
| verified | classified | Worker: cooling-off over → lock + classify |
| classified | partially_completed | Bucket 1 done + response sent, Bucket 2 retained |
| classified | completed | Nothing retained (D-6) + response sent |
| partially_completed | completed | Worker: final purge at T_final |

## 4.12 Timeline example

Priya files on 1 Nov 2026. Last completed device session 20 Oct 2026; last payment 20 Oct 2026; consent signed 1 Mar 2026.

| Date | Event |
| --- | --- |
| 1 Nov 2026 | Request via app, re-auth OK → verified; portal read-only; cooling-off until 8 Nov |
| 8 Nov 2026 | Lock + classification + Bucket-1 deletion (notifications, photo, emergency contact, government ID) |
| ≤ 1 Dec 2026 | Response letter sent by grievance officer; status partially_completed |
| 13 Dec 2026 | Deleted items gone from all RDS automated backups (35 days) |
| 20 Oct 2033 | Clinical window clears — nothing happens yet (financial still live) |
| 20 Oct 2034 | T_final: clinical + financial rows and files deleted, identity anonymised, Cognito user deleted, logs redacted; status completed |
| 1 Mar 2036 | Consent evidence clock = max(signed + 10y, T_final) = 1 Mar 2036 → consent record + PDF deleted |
| 1 Nov 2036 | Erasure request record deleted; only the anonymised tombstone remains |

## 4.13 Edge cases

| Case | Handling |
| --- | --- |
| Registration only / rejected registration, no clinical contact | Full erasure within 30 days: Bucket-2 empty → final purge runs immediately; consent evidence kept 10 years (D-6) |
| Minor patient | Reception channel only; guardian recorded as requester; officer verifies guardian authority |
| Legal hold active | Request proceeds through lock, Bucket 1 and response; final purge skipped and logged until hold released |
| Patient withdraws | Only before cooling_off_until; portal_access_mode back to full |
| Patient returns later | No rejoin: must register as a new patient; no automatic link (Policy §3.1 dormant-rule applied) |
| Multiple parallel protocol instances / transferred between clinics | Registry is patient-scoped, not clinic-scoped — all clinics' data covered |
| Prepaid sessions / pending refund | Listed at pre-check; resolved per D-10 before lock |
| Duplicate request | 409 with existing request id |
| Deceased patient / nominee request | Manual via grievance officer (Master N-4.6) |
| Staff member is also a patient | Only the patient role's data is erased; staff-authored records keep attribution |
| Worker crash mid-purge | Per-patient transaction rolls back; S3/Cognito steps retried from manifest; failure logged erasure.failed |

# 5. Data Classification Matrix

Bucket 1 = delete now (no retention basis). Bucket 2 = retain, access-locked (legal basis). Bucket 3 = compliance evidence. C = clinical clock (7y), F = financial clock (8y), E = evidence clock (10y). "At lock" = Phase D–F. "At T_final" = Phase I. This registry becomes code (app/modules/compliance/registry.py) and a test fails if any new table with a patient FK is not listed (Section 10).

## 5.1 Identity and access

| Table / store | Link | Bkt | At lock | At T_final |
| --- | --- | --- | --- | --- |
| core.profiles | id | 2 | is_active=false, deleted_at; photo S3 deleted, key NULL | Anonymise (6.1); tombstone kept forever |
| core.patients | profile_id | 2 | closure fields, portal disabled, data_access_locked_at; emergency_contact_*, government_id, id_type → NULL | Anonymise (6.2); tombstone kept forever |
| Cognito user pool | profiles.cognito_sub | 2 | AdminDisableUser + global sign-out | AdminDeleteUser; cognito_sub → random |
| Redis (token denylist, SSE tickets, caches) | jti / sub | 1 | Revoke tokens; rest expire by TTL | — |

## 5.2 Operational — Bucket 1

| Table / store | Link | Bkt | At lock | At T_final |
| --- | --- | --- | --- | --- |
| core.notifications | recipient_id | 1 | DELETE | — |
| ops.outbox_events | payload references patient | 1 | DELETE processed rows referencing patient (Master N-4.5) | — |
| Draft / abandoned PRS instances and anamnesis assessments never submitted and not linked to a device session or protocol | patient_id | 1 | DELETE with child responses | — |
| S3 profile photo | profiles.profile_photo_s3_key | 1 | Delete all versions | — |

## 5.3 Clinical — Bucket 2, clock C (deleted at T_final)

| Tables | Link to patient |
| --- | --- |
| anamnesis_assessments → anamnesis_responses | patient_id → assessment |
| prs_assessment_instances → prs_responses, prs_scale_results, prs_final_results | patient_id → instance |
| disease_composite_scores, patient_scale_assignments | patient_id |
| patient_eeg_files (+ S3 raw_data_s3_key, report_s3_key) | patient_id |
| patient_medical_history_files (+ S3 s3_key) | patient_id |
| doctor_session_notes (incl. is_confidential), prescribed_medicines | patient_id |
| protocol_instances → protocol_plan, protocol_device_sessions, protocol_followup, protocol_conditions, protocol_diagnoses, protocol_scales, protocol_custom_montages (patient-specific), tvns_session_settings | patient_id → instance_id |
| device_sessions → device_session_activities, _adverse_events, _events, _feedback, _media (+ S3 file_key), _notes, _prs_responses, _scales, _sos_events, _symptoms; followup_prs_responses | appointment_id → appointments.patient_id; patient_id on PRS response tables |
| device_assignments, doctor_patient_assignments | patient_id |
| appointments → appointment_audit_logs; sessions (legacy) | patient_id → appointment_id (D-12) |

## 5.4 Financial — Bucket 2, clock F (deleted at T_final)

| Tables | Link to patient | Note |
| --- | --- | --- |
| payments | appointment_id → appointments.patient_id | Must be deleted before appointments (FK RESTRICT) |
| payment_logs | payment_id (survives payment deletion, SQL 67) | Collect subject's payment ids first, delete logs by id |
| store_orders → order_items | patient_id | Phase 2 store; included now |

## 5.5 Evidence — Bucket 3, clock E

| Table / store | At T_final | At evidence expiry |
| --- | --- | --- |
| compliance.consent_records (+ consent PDF in S3, signature_data) | Unchanged — it is the proof of lawful processing | DELETE row + PDF at max(signed_at + 10y, T_final) |
| core.patient_clinic_transfers | Redact transfer_reason, notes | DELETE at transfer + 10y |
| compliance.erasure_requests, erasure_request_items, response PDF | Manifest written | DELETE at received_at + 10y |
| compliance.audit_logs | Redact old_data/new_data for subject's record ids (D-3) | Partition drop at 10y (existing) |
| compliance.activity_logs | Redact metadata + ip_address for subject rows (D-3) | Partition drop at 10y (existing) |

## 5.6 Outside the database

| Store | Handling |
| --- | --- |
| RDS automated backups | Age out at 35 days; disclosed in the response letter |
| Manual RDS snapshots | Registered in compliance.manual_snapshots with intended_deletion_at; deleted on schedule (Policy §7.3) |
| S3 versioned objects | Delete every version and delete marker (new s3.delete_all_versions) |
| CloudWatch logs | 90 days hot + 1 year cold; app must not log names/phones/emails (structlog fields reviewed as part of Phase 5) |
| Local storage (dev, .local_storage/) | Handled by existing s3.delete local mode |

# 6. Anonymisation Specification

Random values, no mapping table, no deterministic hash (Master H.5). Values respect live constraints: email, cognito_sub and mrn are NOT NULL + UNIQUE; phone is UNIQUE where not null; first_name/last_name are NOT NULL. With D-1 (clinical rows deleted), nothing clinical remains to need dob or gender, so both are cleared.

## 6.1 core.profiles

| Column | Action | Value |
| --- | --- | --- |
| id, role, created_at | Keep | FK anchor |
| first_name / last_name | Replace | 'Erased' / 'Patient' |
| email | Replace (unique) | 'erased+' ¦¦ gen_random_uuid() ¦¦ '@invalid.anava' |
| cognito_sub | Replace (unique), after AdminDeleteUser | 'erased-' ¦¦ gen_random_uuid() |
| phone, dob, gender, address, city, state, pincode, country, profile_photo_s3_key | NULL | — |
| language_pref | Keep | Not identifying |
| is_active / email_verified / phone_verified | false | — |
| is_anonymized / anonymized_at | true / now() | Idempotency marker |

## 6.2 core.patients

| Column | Action |
| --- | --- |
| patient_id, profile_id, registration_status, approval_status, primary_clinic_id, self_registered, created_at | Keep |
| mrn (NOT NULL, UNIQUE) | Replace with 'ERASED-' ¦¦ gen_random_uuid() |
| primary_doctor_id, blood_group, allergies, occupation, marital_status, insurance_provider, insurance_policy, referred_by, guardian_name, guardian_relationship, guardian_contact, weight_kg, height_ft, height_in, rejection_reason | NULL |
| emergency_contact_name/phone, government_id, id_type | Already NULL since lock (Bucket 1) |
| closure_*, closed_at, legal_hold(_reason), last_clinical_contact_at, last_financial_at, retention_basis_cleared_at, data_access_locked_at | Keep — evidence of why and when |

## 6.3 Logs and payloads

| Where | Redaction |
| --- | --- |
| audit_logs rows whose (table_name, record_id) is in the manifest, including the rows written by the anonymisation UPDATE itself | old_data/new_data → {"redacted": true, "reason": "erasure", "request_id": …, "keys": [original key names]} |
| activity_logs where entity_id or actor_id = patient, or metadata references the patient | metadata → {"redacted": true}, ip_address → NULL |
| patient_clinic_transfers | transfer_reason, notes → NULL |

Verification: the "needle" test

Seed a patient with a unique random name, phone and email; run the whole journey through T_final; then scan every text/jsonb column in every table for those three strings. Zero hits = anonymisation is real. This is the single most important test in the plan.

# 7. Schema Changes

Three migration files, no new tables. Applied to Anava_App_v1 and mirrored into alembic, after sign-off.

## 7.1 SQL/v1/97_erasure_workflow.sql

-- erasure_requests: workflow columns (Policy §3.5, schema-req 4.9)

ALTER TABLE compliance.erasure_requests

ADD COLUMN requester_relationship text NOT NULL DEFAULT 'self'

CHECK (requester_relationship IN ('self','guardian','nominee')),

ADD COLUMN requester_name      text,        -- guardian/nominee without a profile

ADD COLUMN channel             text NOT NULL DEFAULT 'app'

CHECK (channel IN ('app','reception','email')),

ADD COLUMN reason              text,

ADD COLUMN verified_by         uuid REFERENCES core.profiles(id) ON DELETE RESTRICT,

ADD COLUMN verified_at         timestamptz,

ADD COLUMN cooling_off_until   timestamptz,

ADD COLUMN withdrawn_at        timestamptz,

ADD COLUMN rejected_at         timestamptz,

ADD COLUMN rejection_reason    text,

ADD COLUMN locked_at           timestamptz,

ADD COLUMN classified_at       timestamptz,

ADD COLUMN responded_by        uuid REFERENCES core.profiles(id) ON DELETE RESTRICT,

ADD COLUMN response_s3_key     text,

ADD COLUMN completed_at        timestamptz,

ADD COLUMN manifest            jsonb,

ADD COLUMN manifest_sha256     text,

ADD CONSTRAINT chk_erasure_status CHECK (status IN (

'received','verified','classified','partially_completed','completed','withdrawn','rejected'));

CREATE UNIQUE INDEX uq_erasure_one_open_per_patient ON compliance.erasure_requests (patient_id)

WHERE status IN ('received','verified','classified','partially_completed');

ALTER TABLE compliance.erasure_request_items

ADD COLUMN source_table     text,

ADD COLUMN action           text CHECK (action IN ('delete','anonymise','retain','redact')),

ADD COLUMN row_count        integer,

ADD COLUMN s3_object_count  integer,

ADD CONSTRAINT chk_erasure_item_bucket CHECK (bucket IN ('delete_now','retain_locked','compliance_evidence'));

ALTER TABLE core.patients

ADD COLUMN legal_hold_reason     text,

ADD COLUMN last_financial_at     timestamptz,

ADD COLUMN data_access_locked_at timestamptz;

COMMENT ON COLUMN core.patients.closure_type IS 'voluntary | dormant | transfer_terminated | erasure';

-- RLS additions: patient may withdraw own request; clinic staff may file for own clinic

CREATE POLICY rls_erasure_req_withdraw ON compliance.erasure_requests FOR UPDATE TO public

USING (patient_id = rls_user_id() AND status IN ('received','verified'))

WITH CHECK (patient_id = rls_user_id() AND status = 'withdrawn');

CREATE POLICY rls_erasure_req_staff_insert ON compliance.erasure_requests FOR INSERT TO public

WITH CHECK (rls_user_role() IN ('receptionist','clinic_admin') AND status = 'received'

AND EXISTS (SELECT 1 FROM core.patients p WHERE p.profile_id = patient_id

AND p.primary_clinic_id = rls_clinic_id()));

Exact helper names (rls_user_id, rls_user_role, clinic helper) to be matched against SQL 17/26 at build time.

## 7.2 SQL/v1/98_erasure_access_lock_rls.sql

Postgres RESTRICTIVE policies are AND-ed with every existing permissive policy, so the lock is added without rewriting any of the ~150 existing policies.

CREATE FUNCTION core.rls_patient_unlocked(p_profile_id uuid) RETURNS boolean

LANGUAGE sql STABLE SECURITY DEFINER SET search_path = core, compliance AS $$

SELECT rls_user_role() IN ('super_admin','grievance_officer')

OR NOT EXISTS (SELECT 1 FROM core.patients

WHERE profile_id = p_profile_id AND data_access_locked_at IS NOT NULL)

$$;

-- one per patient-scoped table (patient_id column), e.g.:

CREATE POLICY rls_lock_appointments ON core.appointments AS RESTRICTIVE FOR SELECT TO public

USING (core.rls_patient_unlocked(patient_id));

-- repeat for: patients(profile_id), anamnesis_assessments, prs_assessment_instances,

-- disease_composite_scores, patient_scale_assignments, patient_eeg_files,

-- patient_medical_history_files, doctor_session_notes, prescribed_medicines,

-- protocol_instances, device_assignments, doctor_patient_assignments,

-- device_session_prs_responses, followup_prs_responses, store_orders, notifications

Child tables without a patient_id (device-session children, protocol children, PRS/anamnesis responses) are reached only through their locked parent in the app. The integration test asserts a receptionist/doctor gets zero rows for a locked patient on every patient-facing endpoint. profiles is intentionally not locked: staff screens that show historical appointments of other patients must not break, and the profile is disabled anyway.

## 7.3 SQL/v1/99_retention_worker_role.sql

CREATE ROLE anava_retention LOGIN BYPASSRLS PASSWORD :'from_secrets_manager';

GRANT USAGE ON SCHEMA core, compliance, ops TO anava_retention;

GRANT SELECT, DELETE ON <every table in the Section 5 registry> TO anava_retention;

GRANT UPDATE ON core.profiles, core.patients, core.appointments, core.protocol_instances,

core.doctor_patient_assignments, core.patient_clinic_transfers,

compliance.erasure_requests, compliance.erasure_request_items TO anava_retention;

GRANT INSERT ON compliance.erasure_request_items, compliance.activity_logs TO anava_retention;

GRANT UPDATE (old_data, new_data) ON compliance.audit_logs TO anava_retention;

GRANT UPDATE (metadata, ip_address) ON compliance.activity_logs TO anava_retention;

-- no CREATE, no DDL. Partition create/drop stays on the migration role (existing job).

Fixes F-14. BYPASSRLS is required because the worker must see every patient across clinics; the grant list is the boundary. Credentials in Secrets Manager as RETENTION_DATABASE_URL.

## 7.4 Deliberately not added

| Proposed elsewhere | Why not now | Add when |
| --- | --- | --- |
| compliance.retention_ledger (Master B.5.2) | Three clocks per patient fit on patients; request detail in items | Staff/clinic-level or date-range purges are needed |
| compliance.legal_holds (B.5.6) | Boolean + reason + audit trigger history is enough | Holds must cover clinics or date ranges, not single patients |
| compliance.deletion_certificates, retention_events (B.5.5) | Manifest + sha256 on the request, activity_logs events | A regulator or auditor asks for a separate certificate artefact |
| patients.is_minor | Derived from profiles.dob at request time | Guardian gating becomes hot-path |

# 8. Backend Implementation

## 8.1 Files

| File | Change |
| --- | --- |
| app/modules/compliance/ (router, service, repository, schemas, registry) | New module. registry.py = Section 5 as data (single source for classification, purge order, preview and the drift test) |
| app/workers/retention_purge.py | Refactor: erasure jobs call into compliance service; fix F-3…F-19; --once and --dry-run CLI flags; uses RETENTION_DATABASE_URL |
| app/core/cognito.py | Add admin_disable_user, admin_enable_user (withdrawal); generalise delete_user error message/code for erasure |
| app/integrations/s3.py | Add delete_all_versions(key) (list_object_versions → delete each version + delete markers) |
| app/core/permissions.py + auth role list | Add 'grievance_officer' role (profiles.role + admins.admin_type, per SQL 23 comment) |
| app/config.py | ERASURE_WORKER_ENABLED (false), ERASURE_DRY_RUN (true), RETENTION_SWEEP_ENABLED (false), ERASURE_COOLING_OFF_DAYS (7), RETENTION_DATABASE_URL |
| app/main.py | Register compliance router only — destructive jobs stay out of the API lifespan (existing rule in run_partition_maintenance_forever docstring) |
| Response letter | HTML template → PDF; stored in S3 under compliance/erasure/<id>/ |
| tests/ | See Section 10 |

## 8.2 API

| Method & path | Role | Purpose |
| --- | --- | --- |
| POST /api/v1/me/erasure-requests | patient | Body {password, reason?, acknowledged: true}. 201 {request_id, status, cooling_off_until, response_due_at}. 409 ERASURE_REQUEST_OPEN; 403 GUARDIAN_REQUIRED for minors; 401 on bad password |
| GET /api/v1/me/erasure-requests | patient | Status, dates, and after classification the items (category, bucket, legal basis, expiry) |
| POST /api/v1/me/erasure-requests/{id}/withdraw | patient | Only before cooling_off_until |
| POST /api/v1/patients/{patient_id}/erasure-requests | receptionist, clinic_admin (own clinic) | Body {requester_relationship, requester_name?, id_document_type, notes}. Creates received |
| GET /api/v1/compliance/erasure-requests | grievance_officer, super_admin | Queue; filters status, overdue, due_before |
| GET /api/v1/compliance/erasure-requests/{id} | grievance_officer, super_admin | Request, open items (appointments, protocols, balances), dry-run classification preview with row counts |
| POST /api/v1/compliance/erasure-requests/{id}/verify | grievance_officer, super_admin | Body {method, notes}. received → verified, sets cooling_off_until |
| POST /api/v1/compliance/erasure-requests/{id}/reject | grievance_officer, super_admin | Body {reason} |
| GET …/{id}/response | officer; patient (own) | Presigned download of the response PDF |
| POST …/{id}/send-response | grievance_officer | Approves the drafted letter; sets responded_by/at; sends email |
| PATCH /api/v1/compliance/patients/{patient_id}/legal-hold | grievance_officer, super_admin | Body {legal_hold, reason} |

App-layer ownership checks stay in the service even though RLS also enforces them. Every endpoint emits an activity_logs event through emit_event.

Frontend impact

Endpoint/payload wiring only. Screens needed that may not exist yet: patient "Delete my data" request + status view; reception "file erasure request"; grievance-officer queue + request detail. Confirm with the frontend owner before Phase 3.

## 8.3 Worker jobs (daily, 02:00 IST, EventBridge → ECS RunTask `python -m app.workers.retention_purge --once`)

| Job | Selects | Does |
| --- | --- | --- |
| J1 lock_and_classify | status='verified' AND cooling_off_until <= now() | Phase D + E |
| J2 bucket1 | status='classified', delete_now items with deleted_at NULL | Phase F; if no Bucket-2 items → J5 for that patient |
| J3 draft_response | classified and Bucket 1 done, no response_s3_key | Phase G draft; notify officer |
| J4 sla_monitor | open requests at day 20 / 25 / overdue | Notify officer + super_admin |
| J5 final_purge | partially_completed AND retention_basis_cleared_at <= now() AND NOT legal_hold | Phase I; logs skipped_legal_hold |
| J6 retention_sweep | Closed/dormant patients with no request, past T_final (flag RETENTION_SWEEP_ENABLED) | Same engine as J5 (Policy §7: data with no basis must go even without a request) |
| J7 evidence_expiry | consent records and requests past their evidence clock | Phase J |
| J8 partitions (existing) | — | Unchanged |

pg advisory lock per run (same pattern as partition maintenance). Dry-run mode executes every SELECT and writes the would-be manifest to logs, but performs no DELETE/UPDATE and no external calls.

## 8.4 Final-purge delete order (FK RESTRICT)

- device_session_* children, device_session_prs_responses, followup_prs_responses, tvns_session_settings

- device_sessions

- payment_logs (by collected payment ids) → payments → order_items → store_orders

- appointment_audit_logs → appointments; sessions (legacy)

- protocol_plan, protocol_device_sessions, protocol_followup, protocol_conditions, protocol_diagnoses, protocol_scales, protocol_custom_montages → protocol_instances

- prs_responses, prs_scale_results, prs_final_results → prs_assessment_instances; disease_composite_scores; patient_scale_assignments

- anamnesis_responses → anamnesis_assessments

- doctor_session_notes, prescribed_medicines, device_assignments, doctor_patient_assignments

- patient_eeg_files, patient_medical_history_files (keys collected for S3)

- Redact audit_logs / activity_logs / transfers for all collected ids

- Anonymise patients, then profiles; redact the audit rows those two UPDATEs just wrote

- Write manifest + sha256, items.deleted_at, status completed — COMMIT

- S3 delete_all_versions for collected keys; Cognito AdminDeleteUser; retry from manifest on failure

The exact order is verified by running the dry-run against a staging clone: any FK the list missed surfaces as a RESTRICT error before production (Master B.5.3 spike).

# 9. Implementation Phases

| Phase | Work | Depends on | Est. dev-days |
| --- | --- | --- | --- |
| 0. Sign-off | Decisions D-1…D-14; legal review of policy + letter template; grievance officer named | — | external |
| 1. Schema | SQL 97, 98, 99 on staging; alembic mirror; update erd.dbml | Phase 0 | 2 |
| 2. Registry + worker | registry.py, clocks, J1–J7, manifest, dry-run, fixes F-1…F-19 | Phase 1 | 5 |
| 3. API | compliance module endpoints, re-auth, role, notifications | Phase 1 | 3 |
| 4. Integrations | Cognito disable/enable/delete, S3 all-versions delete, response PDF + email | Phase 2 | 2–3 |
| 5. Tests + staging dry-run | Section 10 suite; dry-run on prod clone; manifest review; log-field PII review | Phases 2–4 | 3–4 |
| 6. Go-live | Section 10.3 gates; schedule worker (J1–J4 live, J5–J7 dry-run until legal confirms periods) | Phase 5 | 1 |

# 10. Testing and Go-Live

## 10.1 Automated tests

| Test | Asserts |
| --- | --- |
| Registry drift | Every table with an FK column to profiles/patients holding patient identity is classified in registry.py or on an explicit staff-only allowlist (introspects pg_constraint) — fails the build when a new table is added unclassified |
| Needle test | Full journey through T_final leaves zero occurrences of the seeded name/phone/email in any text or jsonb column |
| Happy path | received → verified → classified → partially_completed → completed with time travel; correct items, counts, manifest hash |
| No clinical contact | Completed within one worker run after cooling-off |
| Withdrawal | Allowed before cooling_off_until, refused after; portal restored |
| Duplicate | Second request → 409 |
| Minor | App channel refused; reception channel requires guardian fields |
| Legal hold | Final purge skipped and logged |
| Access lock | Receptionist, doctor, CA, clinic_admin get 0 rows for a locked patient on every patient endpoint; grievance officer sees them |
| Clocks | Cancelled/no-show/future appointments do not move the clinical clock; T_final = max(C+7, F+8) |
| Dry-run | No row changes, no external calls |
| FK order | Final purge on a fully-populated patient commits without RESTRICT errors |
| S3 / Cognito | All versions deleted (moto / local mode); Cognito calls mocked and asserted |
| Data Capture plan T47/T48 | Retention run populates clocks; intake route works |

## 10.2 SQL verification queries (post-run)

-- no locked patient visible to app role without officer context

-- requests past due and not responded

SELECT request_id FROM compliance.erasure_requests

WHERE responded_at IS NULL AND response_due_at < now()

AND status NOT IN ('withdrawn','rejected');

-- anonymised profiles still holding identity

SELECT id FROM core.profiles WHERE is_anonymized

AND (phone IS NOT NULL OR dob IS NOT NULL OR email NOT LIKE 'erased+%');

## 10.3 Go-live gates

- Legal sign-off on the policy, retention periods (N-4.4) and decisions D-1, D-2, D-3, D-11.

- Grievance officer appointed, provisioned in the app, contact details published (Policy §11).

- Response letter template approved by legal.

- AWS BAA signed; S3 versioning state known; delete_all_versions verified in the real bucket.

- Staging dry-run on a production clone; manifest reviewed by a second engineer.

- Needle test and access-lock test green in CI.

- Manual snapshot taken and registered in compliance.manual_snapshots before the first live run.

- Worker scheduled with failure alarm (CloudWatch) and run summary logged.

- Frontend screens wired (patient, reception, officer).

# 11. Decisions Required

Each needs an owner and a signed answer before Phase 1. Recommendations are what this plan assumes.

| # | Decision | Recommendation | Owner |
| --- | --- | --- | --- |
| D-1 | At T_final, hard-delete clinical rows, or keep them linked to the anonymised profile? | Hard-delete (Policy §6/§12). Keeping them is pseudonymisation, still personal data | Legal |
| D-2 | Anonymise identity at max(clinical, financial) or at the 10-year consent clock? | max(clinical, financial) (Policy §7.2); consent PDF carries its own identity till 10y | Legal |
| D-3 | Redact subject content inside audit/activity logs at T_final? | Yes — keep structure, drop values | Legal |
| D-4 | Cooling-off period? | 7 days, inside the 30-day window | Founder |
| D-5 | Does an erasure request close the account permanently (no rejoin)? | Yes — closure_type 'erasure' | Founder |
| D-6 | Patients with no clinical/financial data: full erasure within 30 days? | Yes | Legal |
| D-7 | Bucket 1 at lock: emergency contact, government ID number, photo, notifications, drafts? | Yes (Master H.2.1) | Legal |
| D-8 | Worker DB role: dedicated anava_retention with BYPASSRLS and narrow grants? | Yes | Tech lead |
| D-9 | Response delivery channel? | Email PDF + reception printout fallback | Founder |
| D-10 | Prepaid unused sessions / pending payments on erasure? | Refund per cancellation policy before lock | Founder |
| D-11 | Confirm 7 / 8 / 10-year periods (Master N-4.4) | Required before J5–J7 leave dry-run | Legal + CA |
| D-12 | appointment_audit_logs: clinical (7y) or audit (10y)? | Clinical, deleted with its appointments | Legal |
| D-13 | Who is the grievance officer? | Named individual before launch | Founder |
| D-14 | Offer data export before erasure? | Offer, never require | Founder |

# 12. Risks

| Risk | Mitigation |
| --- | --- |
| Over-deletion (wrong patient, wrong table) | Verification + cooling-off; dry-run default; manifest review; per-patient transactions; manual snapshot before first live run |
| Under-deletion (PII in free text, JSON, logs) | Needle test; registry drift test; log-field review |
| Retention periods change after legal review | Periods are constants in one module; clocks recomputed each run |
| FK RESTRICT surprises mid-purge | Fixed order + staging dry-run; rollback and erasure.failed event |
| Staff misuse of erasure | Staff requests always need officer verification; every step in activity_logs |
| Backup lag | 35-day disclosure in every letter; manual snapshots tracked |
| Missed 30-day deadline | SLA monitor at day 20/25; officer queue sorted by due date |
| Scale | Per-patient loop fine to ~10k patients; move clock recompute to set-based SQL beyond that |

# Appendix A — Live Foreign Keys into profiles / patients (patient-subject columns)

From pg_constraint on 28 Sep 2026. Staff-attribution columns (created_by, recorded_by, doctor_id, etc.) are excluded — they identify staff, who are never anonymised.

| Table | Patient column |
| --- | --- |
| anamnesis_assessments, appointments, device_assignments, device_session_prs_responses, disease_composite_scores, doctor_patient_assignments, doctor_session_notes, followup_prs_responses, patient_clinic_transfers, patient_eeg_files, patient_medical_history_files, patient_scale_assignments, prescribed_medicines, protocol_instances, prs_assessment_instances, sessions, store_orders | patient_id → profiles |
| notifications | recipient_id → profiles |
| patients | profile_id → profiles |
| compliance.consent_records | patient_id, guardian_id → profiles |
| compliance.erasure_requests, data_portability_requests | patient_id, requested_by → profiles |
| compliance.audit_logs, activity_logs | changed_by / actor_id (ON DELETE NO ACTION); plus record_id / entity_id / JSON content |

# Appendix B — Response Letter Template

Subject: Your request to erase your personal data — reference {request_id}

Dear {first_name},

We received your request on {received_at} and verified it on {verified_at}. Your Anava account was closed on {locked_at}.

Deleted: {list of Bucket-1 categories with dates}.

Retained because the law requires it: {category} — {legal_basis} — will be deleted on {retention_expires_at}. This data is locked: clinic staff can no longer view it.

Kept as proof that we handled your data lawfully: your signed consent forms and the record of this request, until {evidence_expiry}.

Backups: data removed from our live systems is fully purged from our backups within 35 days.

If you are not satisfied, contact our Grievance Officer: {name}, {email}, {phone}. You may also approach the Data Protection Board of India.

# Appendix C — Glossary

| Term | Meaning |
| --- | --- |
| Data Principal | The patient (DPDP term). Guardian acts for a minor |
| Bucket 1 / 2 / 3 | Delete now / retain access-locked / compliance evidence |
| T_final | Date every clinical and financial retention window for the patient has cleared |
| Anonymisation | Irreversible removal of identity — random values, no mapping |
| Pseudonymisation | Identity replaced by a derivable token — still personal data |
| Tombstone | The anonymised profiles/patients row kept as an FK anchor |
| Manifest | JSON list of every table, row id, S3 key and Cognito action taken for a request, hashed with SHA-256 |
| Legal hold | Freeze on deletion for an active medico-legal matter |
| RESTRICTIVE policy | Postgres RLS policy AND-ed with all permissive ones |