ANAVA CLINIC

Sessions, Appointments & Payments

Implementation Plan — Revision 4

Status: Planning — no schema or code changes made

Scope: Dynamic session catalog · Appointments engine · Payments engine · Superadmin configuration

Sources: Anava_Patient_Lifecycle.docx · SQL/06_clinical_tables.sql · SQL/06b_appointment_tables.sql · SQL/11_payment_tables.sql · app/modules/clinical, scheduling, payments

Summary

This plan replaces the fixed, hardcoded clinical-session structure with a configurable one: a superadmin-owned session catalog and dependency graph, an Appointments Engine that verifies a patient is eligible before a slot is held, and a Payments Engine that confirms or releases that hold. The two engines communicate through one reservation record — neither engine ever writes into the other's tables directly.

Sessions — Every appointment belongs to a session. A session defines what must be true before it can be booked, what it costs, and what comes next.

Appointments Engine — Verification then payment then booking. The appointment slot is only held, not confirmed, until payment clears.

Payments Engine — Owns the money side end to end: charge, confirm, refund. Nothing else touches payment status directly.

Configurability — Session order, dependency rules, verification requirements, cost, and cancel/reschedule windows are all data superadmin edits — not constants in code.

1 · Defining Sessions

1.1 What a Session Is

A session is one unit of the clinical journey — Session 1, Session 2, Session 3, Session 4, a Treatment Session, a Home Session, a Follow-up Session. Today these are hardcoded values in a database CHECK constraint with a fixed order baked into application code. This plan turns that into a catalog: a table of session type definitions, each with its own rules, read by a generic engine instead of being special-cased per name.

1.2 Session Catalog — Superadmin-Owned Fields

| Field | Description | Example |
| --- | --- | --- |
| Session name | Display name shown to staff and patients | Session 2 — Doctor Consultation |
| Position / order | Where this sits in the sequence for its track | 2 |
| Actor | Who conducts it | Doctor / CA / Patient (home) |
| Cost | Price for this session type, or free | ₹1,500 / Free |
| Billable | Whether payment is required before booking | Yes / No |
| Verification checklist | Which pre-booking checks apply (see 3.2) | Registration complete, Session 1 complete |
| Dependency rule | What must be true in the prior session to unlock this one | Requires: Session 1 = completed |
| Branch rule | What outcome sends the patient to which next session | outcome=additional_tests → Session 3 |

1.3 Dependency Engine, Not Hardcoded Order

The order itself becomes data, but the enforcement stays automatic and generic: a session cannot be booked until its dependency rule is satisfied. Rules apply per session type, read from the catalog instead of hardcoded per name, so the same engine works for any session, not just the four that exist right now.

Example — Superadmin defines: Session 4's dependency rule = "Session 3 status = completed." The engine enforces it every time — nobody has to remember the rule, and nobody can accidentally skip it by mistake.

Branching stays clinical — Doctor's Path A / Path B choice at Session 2 is recorded as an outcome value. Superadmin defines which outcome routes to which next session. The Doctor still makes the real clinical call in the moment; only the resulting routing is configurable.

This closes the gap between "fixed clinical protocol" and "business needs to change without a code deploy" — the rule is configurable, its enforcement is not optional.

1.4 Session 1 ↔ Protocol Request — Corrected Sequence

Not a dependency in the usual sense (booking blocked on approval). It runs the other way: booking unlocks the request, and the request has a soft deadline against the booking.

Session 1 is booked first.  Patient books Session 1. Only the standard checklist applies (3.2) — no protocol prerequisite.

Booking unlocks the request.  the existence of a booked Session 1 is what allows the CA to submit an assessment protocol request for that patient — the request cannot be created without it.

Doctor approves — target 1 hour before.  the target is Doctor approval before appointment_time − 1 hour. This is a soft target, not a hard cutoff.

Miss the deadline → soft block only.  if the deadline passes with no decision, the appointment is NOT cancelled and the slot is NOT released. The CA is soft-blocked from starting the session until it's approved — the booking itself is unaffected.

Approval during the appointment is allowed.  the Doctor can approve, reject, or request modification live, in real time, once the patient is already at the clinic. This is the expected normal path, not an edge case — the 1-hour target is a reminder nudge, not a gate the system enforces by force.

This replaces the current live rule in SessionService.create() (protocol must be approved before a Session 1 row can exist) with the inverse: Session 1 exists first, the protocol request references it, and only the CA's ability to run the session waits on approval — booking never does.

2 · Two-Engine Architecture

2.1 Why Two Engines

Booking a session and paying for a session are two different failure domains. A booking can fail because a slot disappeared; a payment can fail because a card was declined. Keeping them as two engines means a payment failure never leaves a half-booked appointment, and a scheduling conflict never leaves a charged, unbooked payment.

2.2 How They Stay in Sync

Neither engine reaches into the other's tables. They communicate through one shared record — a reservation — that both engines read and only their own engine writes.

| Step | Appointments Engine | Reservation record | Payments Engine |
| --- | --- | --- | --- |
| 1 | Runs the verification checklist for the chosen session | — | — |
| 2 | Creates a HELD reservation (slot locked, not yet a real appointment) | status = held, expires_at = now + 10 min | — |
| 3 | Hands off session cost + reservation id | → | Creates payment order (Razorpay) |
| 4 | Waits | — | Patient pays; webhook confirms |
| 5 | Reservation confirmed → appointments row created for real | status = paid | Marks payment paid, linked to reservation |
| 6 | If payment fails or reservation expires: slot released automatically | status = expired / failed | Marks payment failed (if attempted) |

Same shape as the Session 1 / protocol relationship in 1.4 — one side proposes, the other side confirms or rejects, and the record itself is the source of truth for "did this actually happen," not two systems trying to stay silently in agreement.

3 · Appointments Engine

3.1 Responsibilities

Look up the session catalog entry the patient is trying to book.

Run that session's verification checklist against the patient's actual record.

If verification passes: create a HELD reservation and request payment from the Payments Engine.

If verification fails: return exactly which check failed, so the UI can tell the patient or staff what to fix.

On payment confirmation: convert the reservation into a real, confirmed appointment.

Enforce cancellation and reschedule windows, both superadmin-configurable per session type.

3.2 Verification Checklist — Differs Per Session

Each session type in the catalog lists which checks apply to it. The engine runs whichever checks are listed — it does not assume every session needs every check.

| Check | What it verifies | Applies to (example) |
| --- | --- | --- |
| Registration complete | registration_status = registration_complete | All sessions |
| General questionnaire done | General PRS submitted at registration | Session 1 and later |
| Prior session completed | The session before this one in the dependency graph is completed | Session 2, 3, 4, Treatment, Follow-up |
| No pending payment | No outstanding unpaid balance on the patient's account | All billable sessions |
| Required forms signed | Consent / other forms this session's catalog entry requires | Configurable per session |

3.3 Booking Flow

Select session. — staff or patient selects a session type for this patient.

Verify. — engine runs the checklist from 3.2 for that specific session type.

Fail fast. — any failed check stops booking here and reports which one, and why.

Reserve the slot. — slot is held for a short window, not yet a confirmed appointment.

Hand off to payment. — Payments Engine is called with the session's cost and the reservation id.

On payment success. — reservation becomes a real appointment. Patient and staff notified.

On payment failure or timeout. — reservation is released, slot returns to the pool automatically.

3.4 Cancellation & Reschedule — Dynamic Windows

The 2-hour cancel cutoff and 24-hour reschedule-request cutoff running today become superadmin-set values instead of fixed constants — globally, or per session type if a clinic wants Session 1 and a Treatment Session to follow different rules.

| Setting | Who sets it | Today (fixed) | This plan |
| --- | --- | --- | --- |
| Cancel cutoff | Superadmin | 2 hours before start | Configurable, default 2h |
| Reschedule cutoff | Superadmin | 24 hours before start | Configurable, default 24h |
| Scope | Superadmin | Global, all sessions | Global default, overridable per session type |

Note: earlier draft numbers (3h cancel / 1h reschedule) are not carried forward as fixed values — they become the first thing superadmin can set from day one, seeded with today's live 2h / 24h defaults so nothing changes behavior until someone deliberately changes it.

4 · Payments Engine

4.1 Responsibilities

Create a payment order against a reservation (not directly against an appointment — the appointment doesn't exist yet at this point).

Confirm payment on a verified Razorpay webhook, and tell the Appointments Engine the reservation is paid.

Issue refunds — a real gateway refund call, not just a status flip on the local record.

Handle waived/free sessions (billable = No in the catalog) by skipping straight to confirmation with no charge.

4.2 What's Missing Today, Concretely

| Gap | Current state | Needed |
| --- | --- | --- |
| Refund | Status can be set to 'refunded' as a value; no gateway call happens | Real Razorpay refund API integration |
| Appointment linkage | payments table links only to sessions / store_orders | New link to the reservation record (2.2) |
| Scope of billing | Only extended treatment sessions (#6+) are gated on payment | Any session the catalog marks billable |

4.3 Refund Flow

Trigger. — request comes from Appointments Engine when a paid appointment is cancelled inside a refundable window.

Window check. — engine checks the cancel cutoff from 3.4; refund is only triggered if the cancellation itself was valid.

Gateway call. — real refund call, gateway response stored on the payment record.

Notify. — patient and, if relevant, clinic staff notified of refund status.

4.4 Free / Waived Sessions

A session marked billable = No in the catalog (for example, Session 1 at a clinic that chooses not to charge for it) skips the Payments Engine hand-off entirely — the Appointments Engine confirms the reservation immediately with no payment step. This keeps the engine boundary honest: Payments Engine is only ever invoked when money is actually changing hands.

5 · Implementation Sequence

Ordered so each stage is independently verifiable against the live system before the next begins.

| Stage | Delivers | Depends on |
| --- | --- | --- |
| A | Session catalog table + dependency graph table. Backfill today's four session types as the first catalog rows. | — |
| B | Reservation record + Appointments Engine verification checklist (3.2), reading catalog dynamically. | A |
| C | Payments Engine: reservation linkage, billable/free branching (4.4). | B |
| D | Refund integration (4.3) — real gateway call. | C |
| E | Cancellation/reschedule dynamic windows (3.4), superadmin settings screen for all of the above. | A, C |
| F | Superadmin UI: catalog editor, dependency/branch rule editor, pricing, window settings. | A – E |

6 · Decisions

6.1 Locked

Session order and dependency rules are dynamic — superadmin-configurable, not hardcoded.

Cancel and reschedule windows are dynamic — superadmin-configurable, seeded from today's 2h / 24h defaults.

Every session type can be marked billable or free by superadmin; payment gating is no longer limited to extended treatment sessions only.

Booking always goes through: verify → reserve → pay (if billable) → confirm. No path skips verification.

Session 1 booking has no protocol prerequisite. Booking Session 1 is what unlocks the CA's ability to submit a protocol request. Doctor approval targets 1 hour before appointment time as a soft reminder, not a hard cutoff — missing it does not cancel the appointment or release the slot. It only soft-blocks the CA from starting the session, and Doctor approving live during the appointment is the expected normal path, not an exception.

6.2 Still Open

Refund approval —  what triggers automatic refund vs. one requiring manual clinic-admin approval — full always-automatic within the window, or manual review above a certain amount?

Branch rule vocabulary —  branch rules keyed on session outcome. Confirm the exact outcome values Session 2 and Session 4 can produce so the routing table can be built correctly.

Reservation timeout —  does the reservation hold (2.2) use a fixed timeout for every session type, or is that dynamic too?

Prepared from live codebase inspection — app/modules/clinical, scheduling, payments — and Anava_Patient_Lifecycle.docx. Planning document only; no schema or code changes made.